Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Rising Waters – AI Flood Prediction System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection. | USN-1 | Collect rainfall, river level and weather data | 3 | High | Pallavi |
| Sprint-1 | Data Preprocessing. | USN-2 | Clean and prepare collected data. | 2 | High | Pallavi |
| Sprint-2 | ML Model. | USN-3 | Train flood prediction model. | 5 | High | Pallavi |
| Sprint-2 | Prediction Module. | USN-4 | Generate flood risk predictions. | 3 | High | Pallavi |
| Sprint-3 | Alert System. | USN-5 | Send early flood warnings to users. | 2 | Medium | Pallavi |
| Sprint-3 | Dashboard | USN-6 | Display flood probability and alerts. | 3 | High | Pallavi |
| Sprint-4 | Testing | USN-7 | Test complete application. | 2 | Medium | Pallavi |
| Sprint-4 | Deployment | USN-8 | Deploy project on cloud/server. | 2 | Medium | Pallavi |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 7 Days | 24 Oct 2022 | 01 Jul 2026 | 5 | 07 Jul 2026 |
| Sprint-2 | 8 | 7 Days | 31 Oct 2022 | 08 Jul 2026 | 8 | 14 Jul 2026 |
| Sprint-3 | 5 | 7 Days | 07 Nov 2022 | 15 Jul 2026 | 5 | 21 Jul 2026 |
| Sprint-4 | 4 | 7 Days | 14 Nov 2022 | 22 Jul 2026 | 4 | 28 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts